AVMI-GVSC10-2024 Project. Sound System Modeling, Simulation and Integration in the ASL DE Ecosystem Simulator

Frederick W. Bianchi, PI, Worcester Polytechnic Institute

David Smith, co-PI,  City University of New York

Lee Moradi, co-PI, Worcester Polytechnic Institute

Vladimir Vantsevich (Project Participant)

## Overview

The proposed project aims to transform sound design in simulators for human-machine integrated formations by addressing the critical need for high-fidelity, dynamic, and immersive real-time audio environments. As military technology and operations continue to evolve in complexity and sophistication, the training methods must also advance to ensure personnel are adequately prepared for real-world scenarios of military missions and tasks. Simulators are essential tools in this training, providing a safe and controlled environment to practice and refine skills. However, the effectiveness of these simulators heavily depends on the realism they offer, including sound accuracy, which plays a vital role in creating a compelling immersive experience.

The project is structured around two major research thrusts: "Sampling vs Acoustical Modeling for Simulation" and "Real-Time Audio Processing and Spatialization." Each thrust addresses specific aspects of sound design that are crucial for enhancing the realism and effectiveness of military vehicle simulators.

The motivation for this project stems from the critical role that realistic sound plays in military training. Traditional sound design approaches often fail to capture the complexity and nuance of real-world acoustic environments, particularly in military contexts and the challenges of effective localization simulation. Continuing advances in digital signal processing (DSP) and sound synthesis offer new opportunities to create more accurate and responsive audio environments. By addressing the challenges and leveraging the latest technologies, this project seeks to improve  military vehicle simulation sound design, ultimately boosting the training outcomes for military personnel.

Our approach integrates rigorous theoretical research with practical application, ensuring that our solutions are both scientifically sound and practically viable. Through extensive testing and validation, we will ensure that our sound design methodologies meet the high standards required for effective military training. This project promises to contribute significantly to the field of military simulation, providing enhanced training tools that better prepare personnel for the complexities of modern warfare.  It should be stated that once this acoustical model is developed and refined, that it can be deployed in a variety of use cases, both within and outside the military ecosystem.

Intellectual Merit

The intellectual merit of this project lies in its innovative approach to solving a critical problem in military training simulations: the creation of high-fidelity, dynamic, and immersive soundscapes. By addressing both the theoretical and practical challenges of sound design, this project aims to push the boundaries of current knowledge and technology in several key areas.

Firstly, the project will contribute to the understanding of the comparative strengths and weaknesses of sampling and acoustical modeling techniques. Through rigorous analysis and empirical studies, and based on our prior extensive experience in real-time simulated envornments, we will develop a hybrid approach that combines the flexibility and richness of acoustical modeling with the precision and accuracy of sampling. We predict that this integration will yield more realistic and adaptable soundscapes, providing valuable insights into the optimal methodologies for sound design in complex environments.

Secondly, the use of advanced sound synthesis models and algorithms represents a significant advancement in the field of sound simulation. By creating detailed acoustic models that can dynamically adapt to various operational scenarios, this project will more precisely enhance the realism of simulated environments. These models will not only be applicable to military vehicle simulations but also have potential applications in other fields requiring high-fidelity sound reproduction, such as combinative reality, gaming, and automotive design.

Thirdly, the implementation of real-time audio processing and spatialization techniques will address the critical need for responsive and immersive soundscapes. By optimizing algorithms for real-time performance and integrating spatial audio capabilities, this project will address how sound can be dynamically managed and presented in simulations. The ability to accurately position sounds within a 3D space and adjust them in real-time based on user interactions is a significant technical achievement that will enhance the overall training experience.

Finally, this project will advance the field of perceptual audio evaluation. Through extensive testing and validation, including both subjective assessments by trained personnel and objective measurements, we will develop robust methods for evaluating the accuracy and effectiveness of simulated sounds. These evaluation techniques will contribute to the broader field of audio engineering by providing standardized approaches for assessing sound fidelity and realism.

In summary, the intellectual merit of this project is grounded in its comprehensive and innovative approach to improving sound design for military vehicle simulations. By advancing the understanding of sampling and acoustical modeling, this project will make significant contributions to both the theoretical and practical aspects of sound design. The outcomes of this research will not only enhance military training simulations but also have far-reaching implications for various industries that rely on high-quality audio experiences.

## Broader Impacts

The broader impacts of this project extend well beyond the immediate scope of military training simulations, promising significant contributions to various fields and societal benefits. By advancing the state-of-the-art in sound design and audio processing, this project has the potential to influence numerous domains

Firstly, the development of high-fidelity, dynamic soundscapes could have a profound impact on the entertainment and virtual reality industries. The capabilities developed through this project can be applied to create more immersive and realistic audio experiences in video games, films, virtual reality environments, and live orchestra performance. This can lead to more engaging and believable simulations, enriching the user experience and pushing the boundaries of what is possible in digital entertainment.  In particular, a tighter and seamless integration of user action to simulated event increases realism, and has been shown to improve outcomes within educational environments.

Secondly, the advancements in real-time audio processing and spatialization techniques will benefit the broader field of acoustic engineering. These innovations can be applied to improve the deployment of sound systems in various contexts, such as automotive design, architectural acoustics, and distributed public address systems. Enhanced spatial audio capabilities, for example, can lead to better sound design in blended environments, where both acoustic and electro-acoustic events are integrated, such as concert halls, museums, and other public spaces, improving the auditory experience for large or distributed audiences.

Thirdly, the project will contribute to the education and training of the next generation of engineers and researchers. By involving graduate and undergraduate research students and collaborating with academic institutions, this project will provide valuable hands-on experience in cutting-edge audio technology and digital signal processing. This educational component will help cultivate a skilled workforce equipped with the knowledge and expertise needed to tackle future challenges in sound design and acoustics.

Additionally, the project’s findings and methodologies will be disseminated through academic publications, conferences, and industry workshops. This will facilitate the sharing of knowledge and best practices across different fields, fostering interdisciplinary collaboration and innovation. The development of standardized evaluation techniques for perceptual audio quality will also contribute to the broader scientific community, providing tools and frameworks that can be used in a variety of research and development efforts.

Finally, by improving the realism and effectiveness of military training simulations, this project will enhance the preparedness and safety of military personnel. Better training tools mean more effective preparation for real-world operations, which can lead to improved decision-making and potentially save lives. The societal benefit of a well-prepared and efficient military cannot be overstated, as it contributes to national security and the overall well-being of society.

In summary, the broader impacts of this project are far-reaching, encompassing advancements in entertainment, education, public safety, and beyond. By pushing the boundaries of sound design and audio processing, this project will create new opportunities for innovation, enhance various applications of acoustic technology, and contribute to the overall advancement of science and technology in society.`

Project Description

# Motivation and Background

The need for realistic and immersive simulators for human-machine integrated formations is more critical than ever in contemporary military training environments. As modern military multi-domain operations become increasingly complex and technologically advanced, the training methods must evolve to keep pace. Simulators play a pivotal role in preparing personnel for real-world scenarios of military missions and tasks by providing a safe and controlled environment to practice and hone their skills. However, for these simulators to be truly effective, they must offer the highest degree of realism possible, and this includes the acoustic environment. Accurate soundscapes are essential for creating an immersive experience that can replicate the operational conditions and sensory stimuli that trainees will encounter in the field.  Much research has gone into the development of these environments within the world of gaming,, but these environments do not require the level of accuracy required by this project.

Sound design in military vehicle simulators presents unique challenges due to the intricate and dynamic nature of the acoustic environments associated with these vehicles. Traditional sound design techniques, which often rely heavily on prerecorded samples, can fall short in replicating the nuances of real-world sounds. Moreover, the acoustic characteristics of military vehicles are influenced by a multitude of factors, including engine type, terrain, speed, point-of-reference, and environmental conditions. This complexity necessitates advanced sound synthesis methods that can dynamically adapt to various operational scenarios and provide a realistic auditory experience.  As well, this project aims to integrate the perceptual capabilities of fully-autonomous uncrewed ground and aerial vehicles, and considerations of machine capture of acoustical events must also be incorporated. Since these machines have a much more flexible capture capability than biological systems, and simulated environment must be able to “trick” autonomous agents as well.

Our proposed research aims to address these challenges by exploring and developing innovative sound design methodologies that combine the best aspects of sampling and acoustical modeling. We will focus on optimizing these methods for real-time application within military vehicle simulators, but with an eye on more general implementations. By advancing the state-of-the-art in this field, we aim to create training environments that are not only more realistic but also more effective in preparing military personnel for the complexities of modern warfare. This project is motivated by the need to enhance the quality of military training through cutting-edge research and development in sound design technology.

# Overarching Technical Goal and Research Objectives

## Overarching Technical Goal

Designing sound for a simulator for human-machine integrated formations is an inherently complex task due to the high level of realism and accuracy required. Sound plays a crucial role in the immersive experience of a simulation, impacting not only the perceived authenticity but also the effectiveness of the training. Military vehicles, both crewed and uncrewed ones with their unique acoustic signatures, present a particular challenge. These sounds need to be faithfully reproduced to ensure that trainees can accurately identify and react to various auditory cues. This involves capturing the nuances of engine noise, track or tire friction, environmental echoes, and even the subtle differences in sound under various operating conditions and terrains. Further, acoustic simulations need to be tightly integrated with haptic-based reception of audio events: the rumbling of the engine, nearby explosions, and other low frequency events have a physical as well as an auditory component: if these do not align then the illusion is easily broken. The difficulty is further compounded by the need to create dynamic soundscapes that can respond in real-time to the simulated environment and the actions of the user.

Historically, sound design in military vehicle simulations has leveraged a mix of field recordings and synthetic sound generation., Field recordings, while authentic, are limited by the conditions under which they are captured and the practicalities of recording in various operational scenarios. They are fixed recordings, and unable to respond to real-time dynamic events other than triggering. Synthetic sound generation, on the other hand, offers flexibility and the ability to create sounds that may be impossible to record directly. Advances in digital signal processing (DSP) and sound synthesis have greatly enhanced the ability to create realistic and dynamic audio environments. Early approaches often relied on relatively simplistic audio loops and basic modulation techniques, which could not fully capture the complexity of real-world sounds.

In recent years, there has been significant progress in the tools and techniques available for sound design in simulation. Software such as SimSound (a component of the proposed VI-Grade system for the larger project), which is specifically designed for vehicle simulations, provides sophisticated tools for creating detailed and responsive audio simulations. These systems use advanced algorithms to simulate the acoustics of different vehicle components and their interactions with the environment. The integration of real-time processing capabilities means that sounds can be dynamically altered in response to changes in the simulated scenario, creating critical realism for those participating in the training experience. Additionally, the use of spatial audio techniques allows for the precise placement of sounds in a 4D space, which is critical for situational awareness in military training.

Despite the availability of these technologies, significant challenges remain in achieving the overarching goal of creating a perceptually accurate, computationally efficient, and integrative sound simulation system for military vehicle simulators. The overarching goal comprises three critical components:

- Perceptual Accuracy: Ensuring that the simulated sounds are perceptually accurate to trained personnel, who may rely on subtle auditory cues to make critical decisions. This requires validating the fidelity of sound reproduction against real-world experiences through extensive testing and iteration.

- Computational Efficiency: Addressing the substantial computational demands of high-fidelity sound simulation, which necessitates powerful hardware and efficient software optimization to maintain performance without compromising on quality.

- Integrated Sonic Environments: Developing sophisticated methods to provide integrated sonic environments for multiple points of reference (PoR). Each PoR may have differing acoustic environments, speaker delivery systems, and sensorial technologies, particularly when integrating machine-based autonomous intelligences.

By focusing on these three interconnected components, we aim to overcome the significant challenges in sound simulation and achieve a robust and effective training tool.

## Fundamental and Applied Research and Technology Development Objectives/Questions

To address the Fundamental and Applied Research and Technology Development Objectives for the sound design of a military vehicle simulator, we will undertake a comprehensive approach that integrates both theoretical research and practical application. Our overarching technology goal is to enhance the realism and fidelity of the simulated sound environment to support effective training (see Fig 1).

Research Objective 1: Analysis of Existing Sound Design Methodologies

The first objective is to conduct a thorough review of current sound design practices in military simulations and related fields. This includes examining the limitations of traditional sound recording methods and the potential of modern digital signal processing (DSP) techniques. By understanding the strengths and weaknesses of existing approaches, we can identify specific areas for improvement and innovation. This foundational research will inform our use of advanced sound synthesis models tailored to the unique acoustic characteristics of military vehicles.

Research Objective 2: Development of High-Fidelity Dynamic Soundscapes

The second objective focuses on developing technology to generate high-fidelity, dynamic soundscapes. Utilizing tools like SimSound, we will create detailed acoustic models of various vehicle components and their interactions with different environments. These models will be based on both empirical data and theoretical acoustics, ensuring that they are grounded in real-world physics. The specific models will be determined based on their presence within each simulation scenario.

Research Objective 3: Implementation of Real-Time Processing and Spatialization Capabilities

The third objective involves implementing real-time processing capabilities to ensure that the simulated sounds can dynamically adapt to changes in the training scenario. This would include the the use of spatial audio techniques to accurately position sounds within a 3D space, enhancing the immersive quality of the simulation. This will also include investigating the delivery of sound via headset, internal speakers in the cockpit for local sounds, external speakers for environmental sounds, and integration with vibration generators for low-frequency sounds. This involves optimizing our algorithms to run efficiently on the required hardware, minimizing latency, and ensuring smooth transitions between different sound states. We will also integrate user feedback mechanisms to continuously refine and improve the sound models based on the experiences of trainees and instructors.

Research Objective 4: Validation through Testing and Iteration

The final objective is to validate our sound design solutions through extensive testing and iteration. This includes both subjective evaluations, where trained personnel assess the perceptual accuracy of the sounds, and objective measurements, comparing the simulated sounds to real-world recordings. By rigorously testing our models and refining them based on feedback, we will ensure that our solutions meet the high standards required for effective military training.

In summary, our approach to addressing the Fundamental and Applied Research and Technology Development Objectives involves a blend of theoretical research, technological innovation, and rigorous validation. By advancing the state-of-the-art in sound design for military vehicle simulations, we aim to create a more realistic and effective training environment.

Figure 1: Categorization of Battlefield Acoustic Events

- Research Description

## Thrust 1: Audio Sampling vs Acoustical Modeling for Simulation

### Research Topic 1

Comparative Analysis of Sampling and Acoustical Modeling Techniques.

Objective Addressed: Research Objective 1: Analysis of Existing Sound Design Methodologies

- Compare the effectiveness of different synthesis methods for creating realistic soundscapes in military vehicle simulations. (RO 1)

- Perform case studies using multiple methods to simulate specific vehicle and other environmental sounds and assess their accuracy and realism. (RO 4)

- Create documentation that describes which type of methodology will be optimal for each type of required audio simulation.

### Research Topic 2

### Integration and Optimization of Hybrid Sound Design Approaches

Objective Addressed: Research Objective 2: Develop a hybrid approach that integrates sampled sounds with acoustical models to enhance realism and efficiency.

- Design and implement workflows that integrate sampled sounds with acoustical models to enhance realism. (RO 2)

- Optimize the hybrid approach for real-time processing and dynamic adaptation to changing simulation scenarios. (RO 3)

- Validate the hybrid approach through user testing and feedback, comparing it to traditional methods in terms of perceptual accuracy and computational efficiency. (RO 4)

- Create a library of sound objects that can be controlled in the simulated environment (RO 2)

## Thrust 2: Real-Time Audio Processing, Spatialization, and Testing

Objective Addressed: Research Objective 3: Implementation of Real-Time Processing and Spatialization Capabilities

### Research Topic 1

Implementation of Real-Time Sound Processing Capabilities

- Enable real-time adaptation of simulated sounds to changes in the training scenario. (RO 3)

- Optimize sound synthesis algorithms for efficient real-time processing.  (RO 2)

- Minimize latency and ensure smooth transitions between different sound states. (RO 3)

- Implement feedback mechanisms to refine sound models based on user experiences. (RO 4)

### Research Topic 2

Application of Spatial Audio Techniques

- Enhance the immersive quality of the simulation through precise 4D sound placement. (RO 2)

- Develop spatial audio techniques to accurately position sounds within a 4D space. (RO 3)

- Integrate spatial audio with the overall simulation framework. (RO 2, 3)

- Validate the perceptual accuracy and immersive quality of the spatial audio implementation through user testing and objective measurements. (RO 4)

# Evaluation/Experimentation Plan

The project will use a combination of virtual simulations and hardware-in-the-loop experiments to validate the sound systems. Key metrics for success include the accuracy of sound reproduction, user feedback from training simulations, and performance improvements in simulated scenarios. Existing testbeds will be used for early experimentation, with more realistic environments used for final validation.

# Project Management

Effective project management is crucial to the success of our ambitious sound design initiative for military vehicle simulators. The project will be managed using a structured approach to ensure that all objectives are met within the specified timeframe and budget. Key aspects of our project management strategy include:

Leadership and Team Structure: The project will be led by Frederick Bianchi and David B. Smith, experienced sound designers and researchers, who will oversee all aspects of the project. The team will include one graduate research student, providing additional support and fostering academic collaboration, as well as an undergraduate support team, tasked with collecting, documenting, and normalizing required audio components. This team structure ensures a balance of leadership, expertise, and fresh perspectives.

Timeline and Milestones: The project is scheduled to run for one year. The timeline will be divided into distinct phases, each with specific milestones and deliverables. Regular progress reviews will be conducted to ensure that the project stays on track and any potential issues are addressed promptly.

Resource Allocation: Adequate resources, including software tools such as SimSound and necessary hardware, will be allocated to support the project's technical needs. New PCs will be procured to run the VI-Grade sound software and Unreal Engine, ensuring that the team has access to the latest technology.  Atmos sound systems will be deployed into separate research spaces, allowing the development of spatial deployment in appropriate isolated environments, and allowing for simultaneous development outside of the primary simulation space that is hosted at AVMI

Collaboration and Communication: Effective communication channels will be established to facilitate collaboration between team members and stakeholders. Regular meetings and updates will ensure that everyone is informed of progress and any changes to the project plan.  All projects will be documented using GitHub or other version control system.

Risk Management: Potential risks will be identified at the outset, and a risk management plan will be developed to mitigate these risks. This plan will include strategies for addressing technical challenges, resource constraints, and any other issues that may arise.

By adhering to this structured project management approach, we are confident we can achieve the project's objectives and deliver innovative sound design solutions for military vehicle simulators.

## Proposed Timeline (Efforts listed chronologically by Quarter)

| Q | Research Topic* | Research Objective** | Research Tasks | Deliverables |
| --- | --- | --- | --- | --- |
| Q1 | RT 3.1 |  | Sound Synthesis Simulation Approaches |  |
|  | RT 3.1.2 Integration and Optimization: Hardware | RO 2 | Acquire and configure appropriate hardware and software | Fully operational PCs acquired and configured |
|  | RT 3.1.2 Integration and Optimization: Software 3.1.2.1 Design integrated workflows | RO 1, 3 RO 2, 3 | Investigate VI-Grade NVH Simulation integration | All required software installed, tested, and used. Structure of Sound Object Library determined |
|  | RT 3.1.1 Comparative Analysis Modeling Techniques 3.1.1.1 Compare the effectiveness of different synthesis methods 3.1.2.4 Create a Library of Sound Objects | RO 1 RO 1 RO 2 | Prototype one sample-based and one CEA-based sound object | Sound Object Library structure created and prototype sound objects entered into it |
|  | 3.1.1.2 Perform case studies for specific vehicle sounds 3.1.2.4 Sound Object Library | RO 1, 4 RO 2 | Begin initial development of an acoustic model for one military vehicle type. | Preliminary acoustic model for key vehicle components of at least one vehicle type. Types of different Sound Objects per vehicle identified. Vehicle sound objects stored in Sound Object Library |
| Q2 | - RT 3.2 |  | - Real Time Audio Processing and Spatialization |  |
|  | - RT 3.2.2 Application of Spatial Audio Techniques - 3.2.1.1 Enable Real-time adaptation of simulated sounds | RO 2, 3 RO 3 | Install and align multichannel immersive audio systems into research spaces | Fully installed and functional multichannel immersive audio systems in designated research spaces. |
|  | - 3.2.1 Implement Real-Time sound capabilities - 3.2.2.1 Enhance immersive quality of simulation - 3.1.2.3 Validate the hybrid approach - 3.2.2.2 Develop spatial audio techniques | RO 3 RO 2 RO 4 RO 2 | Integrate the NVH Simulation with the audio system. | Testing and validation reports confirming successful integration and system performance |
|  | - 3.1.2.4 Create a library of sound objects | RO 2 | Expand models from Q1 to spatialize sound events | Expanded sound models from Q1, capable of spatializing sound events within the immersive audio environment and integrated into VI-Grade |
| Q3 | RT 3.1 |  | Sound Synthesis Simulation |  |
|  | 3.1.1.1 Compare effectiveness of synthesis methods 3.1.1.2 Case studies 3.1.1.3 Documentation | RO 1 RO 2, 3 | Continue VI-Grade NVH Simulation and include Exterior Simulation integration | Evaluation of the interior and exterior simulation |
|  | 3.1.2.4 Sound Object Library | RO 2 | Continue to build the sound object library. | Expanded sound object library |
|  | 3.2.1 Enable real-time adaptation of simulated sounds | RO 3 | Begin to integrate the audio components with other components of the overall simulation. | Initial testing results and validation reports ensuring the integrated components function as expected within the overall simulation |
| Q4 | - RT 3.2 |  | - Sound Simulation and Real Time Audio Processing and Spatialization |  |
|  | - 3.2.2.4 Implement feedback mechanisms | RO 1, 4 | Finalize all sound synthesis models and algorithms based on testing and feedback | Expanded and refined sound object library. |
|  | - 3.2.2.1 Enhance immersive quality | RO 4 | Validate the accuracy and realism in the immersive spatialized environment | A thorough report evaluating the accuracy and realism of the immersive spatialized environment |
|  | - 3.2.2.3, Integrate spatial audio with the overall simulation - 3.2.2.4 Validate perceptual accuracy | RO 2, 3 RO 4 | Participate in integrated testing with the larger team. | A comprehensive report summarizing the results of integrated testing, issues encountered, resolutions, and overall system performance |

* Please see section 3. Research Description for more specifics

** Please see section 2.2 Fundamental and Applied Research and Technology Development Objectives

## Technology Transitions, Broader Impacts, and GVSC/Industry Benefits

Technology Transitions

The outcomes of this project will facilitate significant technological advancements in the field of military vehicle simulation. The hybrid sound synthesis models and real-time audio processing algorithms developed during the project will be transitioned into practical applications within the simulator for human-machine integrated formations. This transition will be supported through close collaboration with GVSC (Ground Vehicle Systems Center) and industry partners, ensuring that the technologies are tailored to meet specific operational requirements and can be seamlessly integrated into existing simulation platforms. Our focus on creating adaptable and scalable solutions will ensure that these innovations can be applied to a wide range of vehicle types and training scenarios, enhancing the overall capability of military simulations.

Broader Impacts

The broader impacts of this project extend beyond these specific military applications. The advancements in sound design and audio processing techniques will benefit numerous sectors, including entertainment, blended reality, and automotive design. For the entertainment industry, the improved realism and dynamic adaptability of soundscapes will enhance the immersive experiences in video games, films, and other immersive applications. In automotive design, the ability to accurately model and simulate vehicle sounds can aid in the development of quieter and more efficient vehicles, contributing to advancements in environmental sustainability and user comfort. Furthermore, the project's use of student researchers will help cultivate a new generation of engineers and researchers, equipped with cutting-edge knowledge and skills in sound design, digital signal processing, and immersive and interactive audio.

GVSC/Industry Benefits

The Ground Vehicle Systems Center and industry partners stand to gain significant benefits from the technologies developed through this project. For GVSC, the enhanced realism and fidelity of vehicle sound simulations will improve the effectiveness of training programs, leading to better-prepared personnel and increased operational readiness. The ability to dynamically adapt sounds in real-time and accurately position them within a 3D space will provide trainees with a more immersive and realistic training environment, closely replicating real-world conditions. Industry partners involved in the development and deployment of simulation technologies will also benefit from the innovative solutions and methodologies produced by this project. These advancements will enable them to offer superior products and services, maintaining a competitive edge in the rapidly evolving field of simulation and training.

In summary, this project will drive significant technological transitions, create broader impacts across multiple industries, and deliver substantial benefits to GVSC and industry partners. By pushing the boundaries of sound design and audio processing, we will not only enhance military training capabilities but also contribute to advancements in various fields, fostering innovation and improving the quality of life for users and communities worldwide.

## Qualifications

Dr. Frederick W. Bianchi (PI)

Frederick Bianchi is a distinguished expert in sound design and audio technology, with extensive experience in both the music business and technology sectors. Currently Professor of Music and Director of Music Technology at the Worcester Polytchnic Institute, he holds advanced degrees in music and has a robust background in acoustics and real-time audio systems. Bianchi has been instrumental in pioneering innovative sound design techniques and has a proven track record of successful projects in both academic and professional settings.

His expertise is particularly relevant to the proposed project, given his deep understanding of both traditional and modern sound design methodologies. Bianchi is adept at integrating various audio technologies to create realistic and immersive soundscapes. His previous projects have consistently showcased his ability to blend theoretical knowledge with practical application, making significant contributions to the fields of audio engineering and sound design. Furthermore, his academic contributions, including publications and presentations at various conferences, highlight his ongoing engagement with the research community and his dedication to disseminating knowledge and best practices.

As the co-PI for this project, Bianchi will bring his extensive expertise and innovative approach to tackle the complex challenges of sound design for military vehicle simulators. His leadership and vision will guide the project team in developing cutting-edge technologies that will significantly enhance the realism and effectiveness of training simulations. His qualifications and experience make him exceptionally well-suited to lead this groundbreaking research effort.

Dr. David B. Smith (Co-PI)

David B. Smith is a highly accomplished academic and professional in the fields of sound design and music technology. The former Dean of the School of Professional Studies at NYC College of Technology, he has been a driving force in developing innovative, technology-based curricula across various disciplines, including Interactive and Emerging Media, the Business and Technology of Fashion, and the health sciences. Dr. Smith's leadership at City Tech has also involved spearheading productions that incorporate state-of-the-art or experimental technologies, providing invaluable learning opportunities for students.

As a founding partner and Director of Research and Development at Realtime Music Solutions, Dr. Smith is the principal inventor of the Sinfonia® orchestral enhancement instrument, a groundbreaking technology used in hundreds of thousands of performances globally, including world and national tours, London's West End, and Cirque du Soleil. His work has earned him patents in music performance technologies, and he is deeply invested in addressing the interactive challenges associated with new technologies in the performing arts.

Dr. Smith's impressive career as a sound designer includes over 150 production credits and numerous accolades, such as the Kevin Kline Award for Outstanding Sound Design for the 2007 production of Dracula at the St. Louis Repertory Theatre. His contributions to music composition are equally notable, with over forty significant works for various musical ensembles, screen, and immersive environments. His ongoing projects, including an opera sequel to Mozart's Die Zauberflöte, reflect his continuous pursuit of innovation and excellence in the arts.

Dr. Smith's extensive background in both academic and professional settings, combined with his pioneering work in music technology and sound design, makes him an invaluable asset to this project. His expertise will significantly contribute to the development and implementation of advanced sound design methodologies for military vehicle simulators, ensuring the highest standards of realism and effectiveness in training environments.

Lee Moradi, (Co-PI)

With 18 years of experience in industry and 25 years as a faculty member, Dr. Moradi is co-Director of the Autonomous Vehicle Mobility Institute (AVMI) at WPI.  He has held several leadership positions including: Director of Engineering & Innovative Technology Development (EITD); General Manager for the Autonomous Vehicle Mobility Institute (AVMI); Interim Chair of Department of Materials Science & Engineering (MSE) at the University of Alabama at Birmingham (UAB); Associate Dean of Research for the School of Engineering at UAB; Program Manager for the UAB Grand Challenge; and Professor of Mechanical Engineering specializing in the areas of stress, dynamics, controls, vibrations, finite element analysis and simulation, systems engineering, quality management, and organizational theory.  Additionally, his other areas of expertise include analysis, design, test, verification, and management of complex systems and programs for DoD, DoE, Nuclear, Rail, and Automotive industries.

Vladimir Vantsevich (Project Participant)

Dr. Vantsevich, is a professor of Mechanical and Materials Engineering at WPI.  He serves as co-Director and Principal Investigator of the Autonomous Vehicle Mobility Institute at WPI.  He worked as a professor at the University of Alabama at Birmingham and Lawrence Technological University in Michigan. Before LTU, Dr. Vantsevich was a professor at Belarusian National Technical University and the Head of Research and Design Group on Multi-Wheel Drive Vehicles that designed and developed mechatronic and mechanical driveline systems for various purpose vehicles in Belarus. Dr. Vantsevich’s research and engineering area is vehicle mechanical and intelligent mechatronic multi-physics systems, system modeling, design and control. His research and design in autonomous ground vehicles includes but not limited to wheel power distribution optimization to enhance autonomous vehicle terrain mobility, maneuver, and energy efficiency. He originated coupled and interactive dynamics of vehicle systems, agile tire dynamics and related sensors and controls, and virtual drivelines for electric and hybrid vehicles.  Dr. Vantsevich is author and co-author of 7 technical books and 200 research articles, delivered more than 170 seminars and invited lectures to industry, academic institutions and professional societies across 18 countries. He is a registered inventor of the U.S.S.R. with 30 certified inventions and U.S. patent and provisional patent applications.  He holds multiple national and international awards.

## Publications from Prior Work closely related to the proposed project

Smith, David & Bianchi, Frederick.(2024). “Balanced Blended Space: Proposing a Universal Theoretical Framework for Combinative Reality,” NYC College of Technology (under review).

Bianchi, Frederick & Smith, David. (2024). “Virtual Orchestra: the Fall and Rise of Creative Ingenuity,” (book) Oxford University Press (in progress).

Smith, David & Umezaki, Kojiro & Bianchi, Frederick & Campbell, Richard. (2000). “New control technologies for virtual orchestra playback,” Journal of The Acoustical Society of America - J ACOUST SOC AMER. 108. 10.1121/1.4743398.

Bianchi, Frederick & Campbell, Richard. (1999). “Driving the virtual orchestra with a conductor gesture interpreter,” Journal of The Acoustical Society of America - J ACOUST SOC AMER. 106. 10.1121/1.427188.

Bianchi, Frederick W. & Manzo, V. J. (eds.) (2016). “Environmental Sound Artists: In Their Own Words,” Oxford University Press USA.

Campbell, Richard & Bianchi, Frederick. (1998). “The virtual orchestra; acoustical and audio engineering issues,” Journal of The Acoustical Society of America - J ACOUST SOC AMER. 103. 10.1121/1.421926.

Bianchi, Frederick & Campbell, Richard. (1998). “The virtual orchestra; pedagogical and creative issues,” Journal of The Acoustical Society of America - J ACOUST SOC AMER. 103. 10.1121/1.421925.

Driscoll, Michael & Campbell, Richard & Bianchi, Frederick. “A Machine Vision System for Capture and Interpretation of an Orchestra Conductor's Gestures,” (thesis) Worcester Polytechnic Institute, 1995.

## Publication Plan

We plan to publish the project's findings in the ASME Journal of Autonomous Vehicles and Systems, the ISTVS Conference, and other relevant journals. All publications will be reviewed by GVSC OPSEC before submission.

References

Liaquat, Muhammad Usman, et al. “Localization of Sound Sources: A Systematic Review.” Energies, vol. 14, no. 13, 13, Jan. 2021, p. 3910. www.mdpi.com, https://doi.org/10.3390/en14133910.

Increasing Fidelity and Realism in Simulation. https://www.wolterskluwer.com/en/expert-insights/increasing-fidelity-and-realism-in-simulation. Accessed 23 July 2024.

Tsang, Kevin Y., and Damien J. Mannion. Relating Sound and Sight in Simulated Environments. Sept. 2022. brill.com, https://doi.org/10.1163/22134808-bja10082.

Maksymova, Oksana B., et al. “Development and Optimization of Simulation Models and Methods for Controlling Virtual Artillery Units in Game Scenarios.” Herald of Advanced Information Technology, vol. 6, no. 4, Dec. 2023, pp. 320–37. DOI.org (Crossref), https://doi.org/10.15276/hait.06.2023.21.

Proctor, Michael, and William Gerber. “Acoustic Considerations for Land Combat, Entity-Based Simulation.” Journal of Diagnostic Medical Sonography, vol. 1, Oct. 2004. ResearchGate, https://doi.org/10.1177/875647930400100404.

Lindquist, Mark, et al. “The Effect of Audio Fidelity and Virtual Reality on the Perception of Virtual Greenspace.” Landscape and Urban Planning, vol. 202, Oct. 2020, p. 103884. ScienceDirect, https://doi.org/10.1016/j.landurbplan.2020.103884.

Tsang, Kevin Y., and Damien J. Mannion. Relating Sound and Sight in Simulated Environments. Sept. 2022. brill.com, https://doi.org/10.1163/22134808-bja10082.

Hassan, Waseem, et al. “Using Low-Frequency Sound to Create Non-Contact Sensations On and In the Body.” Proceedings of the CHI Conference on Human Factors in Computing Systems, Association for Computing Machinery, 2024, pp. 1–22. ACM Digital Library, https://doi.org/10.1145/3613904.3642311.

Joint Chiefs Of Staff  Washington Dc. Joint Training Manual for the Armed Forces of the United States: Defense Technical Information Center, 1 June 1996. DOI.org (Crossref), https://doi.org/10.21236/ADA405513.

2016 PEO STRI Weapons Systems Handbook. 2016, pp33, 84, 85, https://www.peostri.army.mil/Content/pdf/2016_PEOSTRI_WSH.pdf.

Tarlao, Cynthia, et al. “Interactive Soundscape Simulation as a Co-Design Tool for Urban Professionals.” Landscape and Urban Planning, vol. 231, Mar. 2023, p. 104642. ScienceDirect, https://doi.org/10.1016/j.landurbplan.2022.104642.

VI-SimSound | Acoustics Vehicle Simulation | VI-Grade. https://www.vi-grade.com/en/products/vi-simsound//. Accessed 23 July 2024.